## Slide 1: Weekly Connect Report – Prod Engg
Jul 4, 2024
Place to drop in Trinity and/or client logo

## Slide 2: Weekly Connect Report
Topic | Points Discussed | ETA | Comments
Deployment so Far | Genmab is confirmed for deployment hence Totally Deployments planned has increased to 11. 9 Completed (Including 5 Dev and 4 Prod); 2 Pending (Genmab (Dev & Prod) – ON HOLD) |  | No firm dates on Genmab deployment, it is still On-Hold
Upgrades | i) Extractors, SSO, DQ, Catalog are completed. ii) Team is checking the compatability of packages which are involved as part of Databricks 14.3 and 12.2. | Pipelines – ON HOLD (Databricks version compatibility is the blocker) | Extractors Completed - Non Invasive (Tested) DQ Completed- Non Invasive (Tested) SSO Completed- Non Invasive (Tested) Catalog Completed - Non Invasive (Tested) Discussions going on with Databricks team, now Databricks has to come back with their recommendations
Deployment Optimization | Approach, Design and LOE is in progress | 10-Jul-2024 | Container based approach with Azure Docker services is being considered. This approach needs to be finalized
Roadmap | Customize the Compute Cluster (TER 239) – Development in Progress Schema Changes/Additional Columns handling in TERRA (TER 261) still pending for CDS confirmation on Options/Approach | TER 239 – Testing (4-Jul) TER 261 - TBD | 
Ticket Status | No of Open tickets: High – 1; Medium - 1 |  | .
IRIS Tzield | IRIS setup for Tzield customer is in Progress. There were some DB related which is pending with IT team for resolution | In-Progress |